UniGrow

Signal PoC

What we built, what we learned, what comes next

| Date: 11 Apr 2026 | Author: Ritesh Dhakar | Status: PoC Complete | Audience: Internal |
| --- | --- | --- | --- |

# What is UniGrow?

UniGrow is a proactive signal dashboard for Unicommerce tenants. Instead of sellers manually digging through reports to find growth problems, UniGrow surfaces actionable signals automatically, each one pointing to a specific revenue risk or expansion opportunity backed by DWH data.

The PoC answers one question: can we mine Unicommerce’s existing data warehouse to generate signals that are specific, timely, and worth acting on?

# Signals Built in This PoC

We evaluated 7 candidate signals (S1–S7). Two were dropped during schema discovery because the DWH lacks the required fields. S1 (Listing Gap) and S2 (Channel Expansion) were merged into a single “Listing Coverage Gap” signal because they targeted the same underlying problem. Four signals made it into the working prototype.

| ID | Signal | What It Surfaces | Data Source | Date Range | Status |
| --- | --- | --- | --- | --- | --- |
| S1/S2 | Listing Coverage Gap | Merged signal: channels with <50% SKU coverage vs top channel. Revenue-generating channels sorted first by upside, then zero-revenue channels by gap size. | channel_listing + inventory + transaction | Current snapshot + 30d revenue | Live |
| S3 | New SKU Not Listed | Recently added SKUs not yet listed on any channel | N/A | N/A | Dropped |
| S4 | Stockout Deactivation | Listings deactivated due to zero inventory | N/A | N/A | Dropped |
| S5 | Inventory DOH Risk | Bestseller SKUs (top 20% by sales volume per tenant) with low DOH. Tiered: STOCKOUT / CRITICAL / WARNING / WATCH. Impact shown as revenue at risk (daily velocity x avg price x 7-day window). | low_inventory + transaction (90d price) | 30d velocity, 90d avg price | Live |
| S6 | Return Rate Outlier | SKU + channel combos with return rates (RTO + CIR) above 10%. Excludes D2C. Filters: min 5 dispatched, min 2 returned. | transaction__daily_v2_raw | Rolling (90 days inferred) | Live |
| S7 | Regional Concentration | SKUs where a single state accounts for a disproportionate share of orders, indicating geographic risk or untapped expansion potential | transaction__daily_v2_raw | Last 30 days (revenue_30d) | Live |

### Why S3 and S4 Were Dropped

- S3 (New SKU Not Listed): DWH has no item_type.created timestamp. We cannot determine when a SKU was added, so we cannot identify “new” SKUs.

- S4 (Stockout Deactivation): The channel_listing table stores one row per SKU per channel, not per status change. There is no event log to detect listings that went inactive due to stockout.

Both require schema additions or CDC event logging before they become feasible.

# How the PoC Works

## Data Pipeline

- Extract: Python scripts query the ClickHouse DWH via Metabase REST API. Three queries run for S5, S6, S7 against aggregated and transactional tables. S1/S2 use pre-computed listing and inventory counts.

- Transform: A generation script processes raw CSVs into signal objects per tenant. Each signal gets a severity score, risk tier, detail table rows, and display metadata.

- Render: A build script injects the tenant signal data and render logic into a single self-contained HTML file. No server required—open the file in any browser.

## UI Layout: Priority Grid

Signals are sorted by severity score and displayed in a three-tier layout:

- Row 1 (Primary): Highest-severity signal, full width, expanded with detail table.

- Row 2 (Secondary): Next two signals, two-column layout, expanded.

- Row 3 (Tertiary): Remaining signals, collapsed by default, expandable on click.

Each signal card shows: type badge (Risk/Opportunity), headline, subtitle with data context, pills with key metrics, impact value, and a drill-down detail table.

# Signal Coverage Across 15 Tenants

Not every tenant triggers every signal. Coverage depends on data availability in the DWH snapshot (March 2026) and whether thresholds are met.

| Tenant | S1/S2 | S5 | S6 | S7 | Total |
| --- | --- | --- | --- | --- | --- |
| Ada Chikan | ✓ | ✓ | ✓ | – | 3 |
| Adil Qadri | ✓ | ✓ | ✓ | – | 3 |
| Ajanta Shoes | ✓ | ✓ | ✓ | – | 3 |
| Dot & Key | ✓ | ✓ | ✓ | – | 3 |
| Go Sriki Fashion | ✓ | ✓ | ✓ | – | 3 |
| Innovist | ✓ | – | – | – | 1 |
| Mamaearth (Honasa) | ✓ | ✓ | ✓ | – | 3 |
| Mosaic Wellness | ✓ | ✓ | ✓ | – | 3 |
| NUA Woman | ✓ | ✓ | ✓ | ✓ | 4 |
| Palmonas | ✓ | ✓ | ✓ | ✓ | 4 |
| PEP | ✓ | ✓ | ✓ | – | 3 |
| Plix | ✓ | ✓ | ✓ | – | 3 |
| Showoff | ✓ | ✓ | ✓ | ✓ | 4 |
| SuperYou | ✓ | ✓ | ✓ | – | 3 |
| Traya Health | – | – | ✓ | ✓ | 2 |

13 of 15 tenants have 3+ signals. Two tenants (Innovist, Traya Health) have fewer signals due to missing inventory data in the DWH snapshot. S7 (Regional Concentration) fires for only 3 tenants because most SKUs have distributed order patterns rather than single-state concentration.

# Key Technical Learnings

- ClickHouse via Metabase has a connection pool bug. Every other request fails with a protocol error. Workaround: retry logic with 1-second delay. For production, direct ClickHouse HTTP interface is recommended.

- HAVING clauses with column aliases silently fail in ClickHouse. Queries must use full expressions in HAVING, not aliased column names. This caused zero-row returns during S6 extraction until caught.

- Data freshness matters. The inventory snapshot is from March 17, 2026. Stale snapshots mean some tenants show no inventory signal even though they likely have stock issues today.

- D2C channels must be excluded from marketplace signals. Shopify and own-website orders follow different return/fulfillment patterns. Mixing them with marketplace data produces misleading signals.

# Logic Gaps Identified During PoC

The following limitations were identified during the signal logic audit. These are not blockers for the PoC but must be addressed before production.

| Signal | Gap | Impact | Fix Effort |
| --- | --- | --- | --- |
| S1 | Revenue projection assumes new SKUs earn the same rev/SKU as existing ones on that channel. Overestimates for niche channels. | Impact numbers may be inflated for small channels. Misleading prioritisation. | Medium |
| S1/S2 | Fixed in PoC: merged into single Listing Coverage signal. Remaining gap: 50% coverage threshold is hardcoded with no segment adjustment. | Threshold may be too aggressive for fashion (many SKUs) and too lenient for supplements (few SKUs). | Low |
| S5 | Fixed in PoC: bestseller changed from absolute (5+ units/month) to top 20% by sales volume per tenant. Remaining gap: revenue uses 90-day avg price but DOH uses 30-day velocity. | Seasonal SKUs may show inflated or deflated revenue at risk. Time window mismatch between price and velocity. | Low |
| S6 | Fixed in PoC: added min 2 returns floor to filter noise. Remaining gap: no revenue weighting. A ₹100 SKU with 20% returns gets same priority as a ₹5000 SKU. | Low-value noisy SKUs may dominate the signal. High-value return problems may be buried. | Medium |
| S7 | 30% state concentration threshold ignores natural demand distribution. Maharashtra alone is 15–20% of India’s ecommerce. Only 2/15 tenants trigger this signal. | Signal fires too rarely. When it fires for MH-heavy SKUs, it may be a false positive (normal demand pattern, not concentration risk). | Low |

# What This PoC Proves

- Unicommerce’s DWH already contains enough data to generate 5 distinct, actionable signals per tenant without any new instrumentation.

- Signals can be severity-ranked and presented in a priority grid that immediately tells a seller what to fix first.

- The data pipeline (extract → transform → render) runs end-to-end in under 2 minutes for 15 tenants.

- Signal sparsity is real but manageable. Even the weakest tenant gets 2 signals. Most get 4.

- Each signal includes a tooltip explaining the exact logic, thresholds, and data sources used. This transparency builds trust with sellers and internal stakeholders.

# Recommended Next Steps

- Close data gaps for S3/S4. Add item_type.created timestamp and channel_listing status change events to the DWH. This unblocks the two dropped signals.

- Move to live data. Replace Metabase API with direct ClickHouse HTTP queries and schedule daily signal generation. Eliminates the connection pool bug and stale-snapshot problem.

- Scale to full tenant base. The PoC covers 15 tenants. The queries are parameterised and ready to run against the full 5,500+ client base.

- Define signal refresh cadence and staleness thresholds for PRD. Decide: S1/S2 refresh daily or on inventory change? S6 window fixed 30d/60d/90d or rolling? Suppress signals if underlying data >N days old?

- Write PRD for UniGrow MVP. Define signal thresholds, refresh cadence, notification triggers, and integration with the Uniware seller panel.

Prepared by Ritesh Dhakar, Senior PM  |  April 2026  |  Unicommerce